ATTACHMENT 1

Income;

Expenditure:

DEHLG

Funding claimed on behalf of LAs (inc in Dept of Environ)

Deptof Taoiseach

Local Authority Safety Advisors Group

Local Authority Charges

Sundry

Total Income

LA Claims paid out-eChampions/elnclusion

Travel & Subsistence

Training & Conferences

Advertising

Delelopment Costs

Computing Costs

Accommodation Costs

Administration Costs

Salaries

Hosting 2006

Hosting 2007

Hosting 2008

Hosting 2009

Total Expenditure

| Mobhaile | Hosting | Total |
| --- | --- | --- |
| Project | Services |  |
| 2,903,767 |  | 2,903,767 |
| 629,129 |  | 629,129 |
| 136,618 | 300,000 | 436,618 |
| 27,650 |  | 27,650 |
| 2,100 |  | 2,100 |
| 2,055 |  | 2,055 |
| 3,701,319 | 300,000 | 4,001,319 |
| 629,129 |  | 629,129 |
| 25,318 |  | 25,318 |
| 19,908 |  | 19,908 |
| 17,079 |  | 17,079 |
| 1,482,092 |  | 1,482,092 |
| 1,275,878 |  | 1,275,878 |
| 48,426 |  | 48,426 |
| 11,298 |  | 11,298 |
| 431,418 |  | 431,418 |
|  | 58,661 | 58,661 |
|  | ■ 75,119 | 75,119 |
|  | 86,940 | 86,940 |
|  | 70,583 | 70,583 |
| 3,940,546 | 291,302 | 4,231,848 |

Excess Expenditure over Income

<230,528>

ATTACHMENT 2

LGCSB	Mobhaite	Project Charter

LGCSB

Mobhaile Project

- Community Services Gateway

- Content Management Tools

- Citizen Services

Project Charter Version 1.0 November 27 2003

Pagel of 24

Version 1.0

LGCSB

Mobhaile

Project Charter

Document History

| Version Date Name Description |
| --- |
| ^^^■1 | ^■^H | ■^^^^■■■i | ^^^^^^^MUH^^^^^^^^^^^^^^H |
| ■^^^^1 | ■■■■I | ■■■■^■^H | ^^^gm^_^^^^_^^^^_^^^^^^^^^^ |
| ■■■^H | ■■■■■ | ^■■■^■^ril | ^^■■^■^^^^■m^^^^^^^^^^^^^H |
| ^■■■i | ^^^^■1 | ^^^^^^^^^H | ■^^^^^■■■■■^^^^^l^MH^^^HIIH |
| ^■^■1 | H^^H | l^^^^HHH | ^^^^^■■■■^^^^^^^^^^^^^^H |

Page 2 of 24

Version 1.0

LGCSB	Mobhaile	Project Charter

Contents

1.1.	Document Purpose	4

Audience	4

1.2.	Project Information	;.	5

2.	Section 1 : Business Reasons & Drivers	.	6

- What is the Mobhaile C& V Services Project?	6

- Approach	6

Security	.'	7

Content	7

Mail	;	8

SMS Messages	8

Dissemination of Information	8

3.	Section 2: Technical Perspective	9

3.1.	Project Objectives & Summary	9

Objectives	9

3.2.	Functional Introduction & Summary	a	9

Community Services Gateway	,.;	9

Content Management Tools	\\	9

Citizens Services	:	.;	10

- Pilot Sites	.<.	.'.;	10

- Technology	'.	■;	11

- In Scope & Schedule	12

Approach	12

Community Services Gateway	.:,.	12

Content Management Portal	;	14

Citizen Portal	15

Payments Engine	15

- Planning Assumptions:	16

- Support & Warranty	16

- Risks	17

- Organisation Chart	 18

3.10.	Process Flow Diagrams	19

Citizen Authentication	19

Community Group Leader & Members Authentication	20

Community Group Leader Setup	21

Community Group Member Setup	22

Net Work Structure	:	23

3.11.	Glossary of Terms:	24

Page 3 of 24	Version 1.0

LGCSB	Mobhaile	Project Charter

1.1.       Document Purpose

Section 1:

Describes outlines the overall objectives of the project provides the business reasons and
drivers behind the project	,

Section 2:

Details the scope of the project from a technical perspective

This section is inclusive of hardware and software deliverables only

- Clearly state what functionality and deliverables are expected from each staged release and the timelines within which they are estimated to be completed.

- Set the expectations of all involved as to what functionality to expect from each release

- Highlight risks and areas of concern

- Clarify business requirements to aid designers & developers in developing the required solution

Audience

Section 1: This section gives a high level narrative of the project and is intended to provide information for all those who are interested in learning more about mobhaile. This may range from Local Authority staff to data providers.

Section 2: is directed towards Designers & Developers, those interested in the actual software development involved and the hardware which will be required to host such an environment.

Page 4 of 24

Version 1.0

LGCSB	Mobhaile	Project Charter

1.2.       Project Information

| Project Sponsor | Tim Willoughby |
| --- | --- |
| Name of Project: | Mobhaile' |
| Brief Description Of Project: | Give the citizen a single view of local information allowing enquires to be based on "Function", "Location " & "Time". |
| Project Classification: (Strategic Screening Criteria) | E-Government: Ensure Local Authorities can offer citizens and businesses improved access to and participation in , the Information Society. Funding is also supplied by the ISF. |
| Local Authority(s) impacted: | Tipperary, Offaly , West Meath South Dublin, Meath , Mayo |
| Anticipated Timeframe: (Start To Finish) | November 2003 to September 2004 |

Page 5 of 24

Version 1.0

LGCSB

Mobhaile

Project Charter

2.  Section 1   Business Reasons & Drivers

2.1.	What is the Mobhaile C& V Services Project?

The main aim of the Mobahile Project is to deliver information of local relevance to citizens and businesses when and where: it is most appropriate and in the desired format. To provide toolsets for the Community and Voluntary (C&V) Sector so they can deliver websites, email addresses, sms messages to interested citizens and so that they can store and retrieve documents and forms in private areas for their members. Essential to the goal in carrying out this Pilot Project is to give citizens the local infrastructure so they can generate and maintain online local content and consequently, create a reason for all citizens to use technology and gain from its benefits. Local Authorities already gather and maintain vast quantities of data for their own usage and now as part of the Mobhaile Project they will make that data available to citizens in a user-friendly manner.

While the Local Authority Mobhaile Portals caters admirably for the citizen and business and their interactions, an area of concern is the Community and Voluntary Sector. The C&V Sector require different services to those of the local businesses and they also rely heavily on external funding and committed volunteers to manage and maintain their technical interests.

It has been difficult for most groups to establish an online presence and to maintain the skill sets and costs for continuous updates and email, etc. The Mobhaile C&V Services proposal aims to meet the varying demands of the C&V Sector in establishing an online presence and also in giving them the ability to communicate with members, interested parties and citizens by means of websites, hosted intranets, and secure email and sms gateways.

2.2.	Approach

The LGCSB will do this by :-

Extending their Internet Service Provider Service. The LCGSB has over the past two years, with the help of funding from the Information Society Fund (ISF), built up a comprehensive presence for hosting and disaster recovery. As part of this LGCSB are also Internet Service Provider (ISP) to the smaller Local Authorities, (Leitrim, Carlow, Roscommon, etc) and provide a full range of services from security and multilayer firewalls for front face websites to anti-spam, mail filtering and virus-checking, to trending and monitoring the websites and all of the authorities servers. Over the two years LGCSB has developed a number of applications and procured a number of engines that will support the C&V sector,

- eForms engine - to create online forms - Application forms, etc,

- SMS engine to allow the sending and receipt of messages,

- ePayments engine to facilitate payments, and other initiatives.

- Trending & Monitoring

Page 6 of24

Version 1.0

LGCSB

Mobhaile

Project Charter

- PKI Secure Authentication

- Intra Government Secure Registration (With CIS of DSFA)

- Secure Pin creation and Envelope Printing (similar to bank PIN processes)

These ISP service and applications can be extended to the Community and Voluntary Sector with minimum effort and some additional hardware specifically to manage the Sector's information.

Security

A robust authentication and security framework needs to be developed to manage, entrust and empower users. The security framework is crucial to the success of this whole project as it will allow the various webmasters login, the Community Groups access to their content and intranets and the general users access to their email. As all of the activity to the various solutions is online, the security of the solution is paramount. The LCGSB currently hosts a solution for Local Authorities to allow access to Wide Area Networks and it is proposed to replicate and expand the ideas and developed solutions for this proposal,

Content

A Content Management Framework (CMF) is required to allow each C&V group to create and maintain websites without the need for Local Authority technical intervention. What is envisaged is a set of easy to use tools that the C&V groups can use to create and maintain an online presence. The initial setup of any C&V site will be in agreement with the Local Authority e-champion who will authenticate the C&V group leader for access to the site. The leader will then be able to use the online tools to create a website and maintain online and offline content. It is envisaged that the site will also have a set of tools to allow C&V people to add / delete / maintain group members and give them appropriate security privileges to manage and^mairitain their data. The toolset will also allow then to create calendar items and events1 and allow browsers to subscribe to these events for sms or mail notification.

A Portal Management system is required behind the Content Management Framework to manage the multiple interactions of the groups and allow them private online areas to share work and documents. Each of the C&V groups will have areas of Online and offline data and will have numerous members changing data and adding new content that will have to be managed, maintained and audited, the management of the data will be through the content management framework, however the management of the users and their needs, their transactions, sms messages, interactions with the sites and reminders will have to be managed by a portal that brings all of their data and memberships of different C&V groups together. (It is envisaged that people can be members of more than one Club - and may have different roles within the clubs)

Page 7 of 24	,	Version 1,0

: ■'	ii.

LGCSB	i    Mobhaile   ,,,,	Project Charter

Mail

A secure, robust and spam free internet mail service will be established to allow each group to manage email addresses for thejr members and also to distribute email to interested parties. It is vital that this he a spam-free solution from the outset as it may be heavily targeted for spam. A filtering agent will, deter some of the more colourful language and content based emails that currently are plaguing the internet.

SMS Messages

As part of the EU Presidency Hosting the LGCSB is implementing an SMS gateway to allow the Department of Foreign Affairs to send SMS messages to anyone that registers on the EU presidency website and asks for reminders, changes, subscriptions, etc. Delegates will be notified of similar changes, alerts, etc. The solution is currently in the LGCSB and was implemented as a multi-user solution and can cater for more messages than the EU presidency requirements. The system can deal with any amount of SMS numbers (ie. 087, 086, 085, etc) at the same time and transacts messages to/from the different numbers without intervention. LGCSB will have to acquire different mobile phone numbers to send and receive the different messages for each county rather than the whole country using the same number. We can open the gateway to the C&V Sector to allow sports clubs to alert members of pitch or court availability, other clubs of events and reminders, etc.

Dissemination of Information

A further deliverable of the Pilot Project will be the ability to deliver mobile training and promotion of the Mobhaile message. A Mobile GYM consisting of a mobile trailer, Portable Satellite dish, wireless Point to Point hubs, mobile generator, mobile promotion stands and wireless laptops and servers will allow the message to be delivered in any county or town hall, meeting place or school without having to rely on local facilities for power, internet connectivity or computing. The solution is a perfect way also to promote inclusion and the use of computers at events where people may be gathered for major events and occasions and could be booked by the relevant county or community group to add to their event. This is envisaged to be used by each county rather than just the Pilot counties.

Page 8 of 24	Version 1.0

LGCSB	Mobhaiie	Project Charter

Section 2: Technical Perspective

2.5.       Functional Introduction & Summary

The Mobhaiie application from a software development perspective can be divided into three distinct areas.

- Community Services Gateway

- Content Management tools

- Citizen Services

Community Services Gateway

Enable the Community and Voluntary sector to improve their effectiveness by enhancing
their ICT capabilities.	■";'■'

This will be achieved by providing them with a virtual office and the ability to: Using this self-service mechanism they will be able

- To generate documents and events exclusive to their area

- Share documents between members

- Advertise local events

- Gather data on expected attendance at events

- Improve communication

- Allow SMS messaging to members

- Receive payments / subscriptions on line

- All members receive individual email addresses

- Take polls

- Only authorised users may contribute

- Multiple contributors of content

Content Management Tools

It was been identified that "content" will be the centrepiece of mobhaiie and ensure its longevity. The tools that will be developed will assist SME's , community & voluntary groups to create and maintain their own individually branded websites via purpose-designed software. The threshold limit on how much space and usage each business is allowed has yet to be decided

- Provide community & Volunteer groups with websites

- Easy-build , not requiring previous web site development knowledge

- Advertise events using text & graphics

- Provide templates allowing local branding

- Provide the LA's , C&VG & business sector with online transaction-processing.

- Ability to link to other related web sites

- Show usage, i.e. how many site visitors

Page 9 of 24

Version 1.0

LGCSB

Mobhaile i.

Project Charter

Citizens Services	'

One of the main objectives of mobhaile is to encourage the use of technology across the broad spectrum of society by providing an information-rich locally-based portal. Information presented will be wide-ranging and will vary from the position of wheelchair accessible buildings to location of nearest creches.

Citizens will be able to:

- Apply for a personal email address

- View information on any local area

- Search and view details of local businesses (e.g. location, function , opening hours)

- Set their own location and 'find the nearest' service by category

- Make payments on line

- Link to other related sites

2.4.       Pilot Sites

Local Authorities were invited to express their level of interest in participating as a pilot site. One of the award criteria, was the ability of the local authority to leverage local resources to complement the project. The pilot sites were required to nominate a single point of contact from within their organisation to liaise with LGCSB on integration with existing systems, collection and transfer of datasets, and rollout. The "expressions of Interest" were analysed using set criteria and the pilots were chosen from the results, shown below

| Local Authority | Piloting | Contact Name |
| --- | --- | --- |
| South Dublin | Mobhaile Services & Mobhaile | Shane Hoean/Lorna Maxwell |
| Mayo | Mobhaile Services & Mobhaile | Rick Love |
| Meath | Mobhaile Services & Mobhaile | Paul Dunne |
| Westmeath | Mobhaile Services |  |
| Tipperary | Mobhaile Services | Ruth Maher (south), Aine McCarthy (north) |
| Offaly | Mobhaile Services | Caitriona Hilliard? |

Mobhaile Services

- Community Services Gateway

- Content Management Tools

Mobhaile

- Community Services Gateway

- Content Management Tools

- Citizen Services

Page 10 of 24

Version 1.0

Mobhaile

Project Charter

2.5.        Technology

- .NET Framework

- Windows Sharepoint Services 2003

- Windows 2003 Server

- Microsoft Exchange

- Active Directory in Application Mode (ADAM)

- Active Directory (AD)

- SQL Server 2000

- GEO MEDIA web server

- Content management server

- SMS Gateway

Page 11 of 24

Version 1.0

■} "■' '■'

LGCSB	Mobhaile	Project Charter

2.6.       In Scope & Schedule Approach

In order to deliver the functionality described earlier the functional deliverables have been divided into what is required by tljfe customer i.e. the Community & Volunteer Groups and what functionality must be.delivered internally in order for the outward facing functionality to work. The initial delivery of the Community Services Gateway consists of those functional deliverables listed below.

As with any software development project several interdependent streams must be developed in parallel in order to deliver;the final product to schedule. Some areas will be in a research phase while others are at a.design or coding phase. The table below express's all area's of work on the project within a given period of time. The periods of time chosen are the dates at which eachyof the main deliverables are due to be delivered to the customer.

Community Services Gateway

Estimated completion 19   March 2004

| Delivery | Summary | Customer | Resource |
| --- | --- | --- | --- |
| Publish Documents | Create & Publish Documents and images for Viewing by other members | C&VG | DC, TBD |
| Publish events | Publish new events to Calendar | C&VG | DC, TBD |
| Take polls | Also gather members intentions to attend events or not | C&VG | DC, TBD |
| Email address | All community groups & members will be allocated individual email address | C&VG | DC, TBD |
| Local Branding | Community groups will decide screen colours & logs fortheir own pages | C&VG | Graphic design, TBD |
| Add & remove members | Administrator will have the rights to add, remove and change security settings for members | C&VG | Digerati |
| Login | Front end secure login to Sharepoint Windows Services | C&VG | Digerati |
| Authentication | Citizen & group members Authentication through CIS |  | Digerati |
| SMS | SMS Messaging available on one key pilot area, yet to be defined | C&VG | DC |
| System Architecture | System architecture designed & pilot hard ware in place | Int. | Network Services |
| < |

Version 1.0

Page 12 of 24

LGCSB	Mobhaile	Project Charter

| Infopath | Depending on further research Infopath available through Sharepoint | Int. | TBD |
| --- | --- | --- | --- |
| Sharepoint links to email accounts | Integrated Email account in sharepoint at a personnel and group level | Int. | TBD |
| ADAM | ADAM entries created online |  | Digerati |
| Limited Sharepoint view | Limited view of Sharepoint allowing C&VG functions only |  | TBD |
| Community Services Portal | For use by eChampions & LGCSB |  | DC |
| Developed in parallel | Functions below are developed during the Community Services Portal for Citizen portal release later |  |  |
| Data Collection | Define method how data sets will be gathered from Local Authorities & incorporated into Mobhaile. 70% | Int, | LA, TBD |
| Business Spatial Information | Define method & gather x,y coordinates of local business's | Int | LA, .TBD |
| GML Research | 60% : Research in the'use of OGIS standards for spatial data | Int | TBD |
| Database Design | Design of the Spatial Database to be centrally hosted | Int | AC |
| Updating Business Information | Define & design the method which business's will use to maintain their data on the Mobhaile | Int | TBD |
| OS Mapping | Agree license and costs to allow Ordinance survey maps to be used | Int | GIS |
| Address matching | Research the use of address matching and investigate costs (matching x,y coords to addresses) | Int | GIS |
| Usability | Graphic Design, Mobhaile look & feel | Int | Graphic Design, TBD |
| BETSIE/BOBBY | Partially sighted usability | Int | Graphic Design, TBD |

)      Hi

Page 13 of 24	Version 1.0

LGCSB	Mobhaile	Project Charter

Content Management Portal

Estimated Completion 21st May 2004

| Content Management Service | This is the public.face of the Local Community groups, they will have the ability to maintain arid create their own web pages with their own local branding. From our,; preliminary investigations we expect to use Share Point Windows Services to form the basis of the Content Management Service | C&VG | TBD |
| --- | --- | --- | --- |
| Community Services Portal feed back | Include where possible modifications to the community services portal as recommended by the eChampions & Community Groups | C&VG | Ray,Ma eve, TBD |
| Developed in parallel | Functions below are developed during the Content Management Portal for Citizen Portal or Payments Engine |  |  |
| Data Collection | Started during Community Services portal, must complete in.this phase | INT | LA, LGCSB |
| GML research | Started during Community Services portal, must complete in this phase | INT | GIS |
| Payments: Investigate form/screen types required | Gather data on C&VG's& business's which require service, and what type of payments/subscriptions they expect to receive. Also estimate volume of business. (Payments Engine) | INT | LA, LGCSB |

Page 14 of 24	. ■&        ;; •,	Version 1.0

LGCSB

Mobhaile

Citizen Portal

Estimated completion -18   August 2004

| Maintain company details | Local business's will have he ability to maintain their data on the ji.v ; Mobhaile system | Bus | LGCSB |
| --- | --- | --- | --- |
| Content Management | Same as delivered to Community Services Groups now available to businesses | Bus. |  |
| Find nearest | All users & guest users will have the ability to define their location and find the nearest business / public service by type or name | All | LGCSB |
| Authentication | Allow any citizen to authenticate through CIS | All | TBD |
| Payments: Develop method or process of form design | There may be numerous form types required depending on what the citizen is paying for. The C/C details will always be taken from the same screen. | All | TBD |

Payments Engine

Estimated completion - 30th October 2004

| Complete Development of method or process of form design | Who designs/creates each payment form, i.e forms which states what is being paid for. i | All | TBD |
| --- | --- | --- | --- |
| Develop application to split & assign charges to each business | Relex send all bills to LGCSB, need application to split bills off to each LA/C&VG/Business | All | TBD |
| Develop applications which bills merchants electronically | Develop applications which will allow LA's',business's & C&VG to accept bills electronically | all | TBD |

Page 15 of 24	,	S	Version 1.0

LGCSB

Mobhaile

Project Charter

2.7.	Planning Assumptions:

- Key resources will be available as per plan

- Sharepoint Windows Services Version 2.0 will provide the functionality required to meet the design deliverables required.

2.8.	Support & Warranty

- Net works support requirements will be included in the standard support functions presently carried out by the Networks team.

- Any software support required will be carried out by the development team who will continue to develop further enhancements to the product having completed these phases.

.Page 16 of 24

Version 1.0

LGCSB

Mobhaile

Project Charter

2.9.       Risks

| Risk | Impact | Area | Comment |
| --- | --- | --- | --- |
| New Technology -Sharepoint | High | CSG CMT | If Sharepoint does not deliver as expected a partial redesign will be required with serious impact on the schedule |
| New Technology - Team members | Med | CSG CMT | Team members do not have experience with Sharepoint hence if their learning curve is extended the schedule will also be impacted |
| OGIS | High | CS | Team members do not have experience with Open GIS hence if'their learning curve is extended the schedule will also be impacted |
| Data Collection | High | CS CMT | Local Data collection is reliant on input from the pilot LA's and is not under the direct control of the project team. We also have yet to decide what data sets we plan to gather |
| Data Quality & Accuracy | High | CS CMT | If the data collected is not accurate it may not be possible to use it to complete the Citizen Services stage |
| Ordnance Survey mapping | High | CS CMT | We have yet to agree cost and usage of the OS maps. These are fundamental to the Citizen Services |
| Data Protection | High | CS CMT | Can we publish all data we receive? |
| Loss of Resource | High | CSG CS CMT | Reallocation of resources if a key staff member leaves the project. |
| Email Server | Med | CSG CS CMT | The exchange'server has yet to be purchased & tested! We may be unable to deliver email address's on schedule £ - |

.(

Page 17 of 24	Version 1.0

:\

LGCSB

Mobhaile

Project Charter

2.10.     Organisation Chart

Project Board

. "Brid-.;Carje'r.;J'' ^im^iiougftby,

Project Sponsor

Key Stakeholders

; eCJiarppions:

•..     Tipperary	.'.

v ,.i3ffaly,; ■.

*: ■ Meatb

■*■''    WestM^ath

•	," '$outh Dublin    ,

•	. lyiayo

Marketing

Uaability

Maeve Bourke.

Graphic ^Designer

Project managers

. .RayRbchfprd. ■s'i!l6rihp.b'Keeffe

Internal Development

Darragh Courtney GradeS Grade 5

Networks & Security

Donal Clissman

|  | OGIS development |
| --- | --- |
|  | Alan Connolly |
| > |  |
| i E | xternal Development |
|  | John Ejrennan Ciaran Lynem |

Page 18 of 24

Version 1.0

LGCSB

Mobhaile

Project Charter

2.11.     Process Flow Diagrams Citizen Authentication

JJ3

-«

Citizen Authentication

01 December 2003

set AutnReady = n

FU1 <n Form with CfS details

Create SOU Record for

CHizen

Set Database ready to Accept

Authentication

Page 19 of 24

Version 1.0

LGCSB

Mobhaile

Project Charter

Community Group Leader & Members Authentication

Community Group Leader and

Community Group Member Authentication 01 December 2003

Wait for Specified Time

Fill in Form with CiS details

Page 20 of 24

Version 1.0

LGCSB

Mobhaile

Project Charter

Community Group Leader Setup

o

eChampion

Logins (a Mobhaile Services as eChampion Send Administration Web Page for eChampii

.reate Active Directory User'

Account and associate to

Community Group

reale Active Directory
Group

Community Group Site

eChampion

Community

Group Online

Office created

with User set as

Admin cstrator

iChamplon enters Basic petall* for CGL

Community Group Name

N 1/

T^

View WebSite

Details:

Surname

Forename

PPSN

Address

Email

Group

Password

Phone Number

Mobile Phone

Number

Communit

Commun 01

Page 21 of 24

Version 1.0

LGCSB	Mobhaile	Project Charter

Community Group Member Setup

Community Group Member Setup 01  December 2003

Page 22 of 24

Version 1.0

LGCSB	Mobhaile	Project Charter

| 2.12. | Glossary of Terms: |
| --- | --- |
| GML: | Geography Markup Language |
| CGL: | Community Group Leader |
| CGM: | Community Group Member |
| CSGs | Community Service Groups |
| C&VG: | Community & Volunteer Groups |
| INT - | Internal deliverable |
| BUS - | Deliverable to business community |
| TBD - | To be defined |
| CS | Citizen Services |
| CMT - | Content Management Tools |
| OGIS - | Open Geographical Information Standards |

Page 24 of 24

Version 1.0